**EEE3097S Weekly Review Report**

**Week**

Week 3 – 14/08/2023

**Group Members:**

| **Student Name** | **Student Number** |
| --- | --- |
| **Charles Portman** | **PRTCHA018** |
| **Morris Nkomo** | **NKMMOR001** |
| **Bonga Njamela** | **NJMLUN002** |

**Project Status**

**Accomplishments:**

-Paper Design was fully divided up amongst the group members

-Progress has been made on the paper design

-Section one,two and three of the five major sections have been completed and the last two are well under way

**Issues**

-No major issues this week

-Progress has been delayed by the taxi strike difficulties and the weekly meeting was cancelled

**Upcoming Tasks**


-Paper design to be completed and reveiwed

-Divide up the sub-systems for the physical design and create an overall strategy for the next phase of the project

**Attachments**

No attachments included this week.

Signatures:



M.N B.N